## 1. Risk Management Plan

Purpose: To describe how risks will be identified, analyzed, and controlled during software development.

| Item | Description |
| --- | --- |
| Project Name | Student Management System |
| Objective | To manage student details, attendance, and marks |
| Risk Identification | Identify possible project risks |
| Risk Analysis | Evaluate probability and impact |
| Risk Response | Avoid, reduce, transfer, or accept risks |
| Monitoring | Review risks regularly |
| Responsible Person | Project Manager |

## 2. Risk Identification Document

This document lists all possible risks in the project.

| Risk ID | Risk Description | Category |
| --- | --- | --- |
| R01 | Project may not be completed on time | Schedule |
| R02 | Student data may be lost | Technical |
| R03 | Unauthorized users may access data | Security |
| R04 | Requirements may change | Requirements |
| R05 | Team members may be unavailable | Human resources |

## 3. Risk Assessment Document

This document evaluates each risk based on its probability and impact.

Use the following scale: 1 = Very Low and 5 = Very High.

| Risk ID | Probability | Impact | Risk Score |
| --- | --- | --- | --- |
| R01 | 4 | 4 | 16 |
| R02 | 3 | 5 | 15 |
| R03 | 3 | 5 | 15 |
| R04 | 4 | 3 | 12 |
| R05 | 2 | 3 | 6 |

Formula:

Risk Score =Probability* Impact

## 4. Risk Response and Mitigation Plan

This document describes the actions to reduce or control each risk.

| Risk | Mitigation Strategy | Responsible Person |
| --- | --- | --- |
| Project delay | Prepare a schedule and track progress | Project Manager |
| Data loss | Take regular database backups | Database Administrator |
| Security attack | Implement authentication and access control | Security Developer |
| Requirement changes | Review and approve changes | Business Analyst |
| Team member absence | Assign backup responsibilities | Team Leader |

## 5. Risk Monitoring Document

This document tracks the current status of identified risks.

| Risk ID | Risk | Status | Action Taken |
| --- | --- | --- | --- |
| R01 | Project delay | Under monitoring | Weekly progress review |
| R02 | Data loss | Controlled | Daily backup |
| R03 | Security attack | In progress | Authentication testing |
| R04 | Requirement changes | Under monitoring | Change approval process |
| ## 6. Risk Register The Risk Register is the main document that combines risk identification, assessment, mitigation, and monitoring information. ID; Risk; Score; Priority; Mitigation. R01; Project delay; 16; High; Follow project schedule. R02; Data loss; 15; High; Maintain backups. R03; Security attack; 15; High; Apply security controls. R04; Requirement changes; 12; Medium; Use change management. R05; Team member absence; 6; Medium; Assign backup members. ## 7. Risk Management Documentation Workflow Risk Management Plan Risk Identification Document Risk Assessment Document Risk Response and Mitigation Plan Risk Monitoring and Risk Register |  |  |  |